**One Assist**

1. Create the login functionality by selenium. Because the basic functionality require time and login page will remain same for a long time So there would not any changes related to the code of the same. We can use the selenium scripting for the login page for a long time.

|  |  |
| --- | --- |
| **Module Name** | **Estimated Time Required** |
| Login One Assist | 1-2 Day |

1. Create the script for the lead module. Lead module is different for the different campaign. The fields for creating the lead can be change as per the requirement of the plan and also as per the campaign configurator settings So it required some time to manage and to cover all the possible test cases for the same. Also, it required the lead creation for different campaign and also to check the validation on different fields.

|  |  |
| --- | --- |
| **Module Name** | **Estimated Time Required** |
| Lead One Assist | 5-6 Days |

1. Create the script for the campaign module. Campaign creation id depending on the campaign configurator So test case script for both will create parallelly. The campaign creation required the selection of lead fields, mandatory fields, import fields and plan creation also. So, we have to create the test script for all the modules together. Further, for the testing of lead creation testing for the campaign we have to manually insert the campaign name in the previous script of lead module.

|  |  |
| --- | --- |
| **Module Name** | **Estimated Time Required** |
| Campaign One Assist | min. 10 days |

For the Bulk lead upload and other Bulk activity uploading code are there which I am learning So it requires some time but parallelly with the above work plan I will try to execute the same.